## Development Phase to Notice to Proceed (NTP)

Provide a description of the authorized schedule and scope of work (if applicable) to be completed prior to NTP.

If the development team is different than the Execution Team, describe the transfer and hand-off process from development to execution, identifying key team members  who may be transitioning into execution.  A typical “hand-off” meeting Outline is on the next page.

Describe the process for any other transfer or hand-off processes inherent in the project

# Project Overview

Execution Strategy Plan

Automation Strategy

Project Structure/Participants/Agreement

Technical Scope

### Schedule

Major Terms and Conditions

Budgets

Staffing Plan and Organization

Open Items/Issues

## Project Management

Contract Compliance Matrix/Terms and

Conditions

Environmental Controls

Project Management Plan

Project Implementation Plan

Constructability Plan

Diversity Issues

Financial Analysis

Financing Plan/Funding Sources

Automation Plan

Warranty Plan

Performance Bonds

Approval/Signature Authority

## Project Controls

Work Breakdown Structure/Cost Codes

Estimate Basis

Estimate Summary and Details

Estimate Reconciliation

Development Schedule

Target and Guarantee Project Schedule

Cash Flow

Project Control Plan

Detail Schedules

Contracts

Prime Contrat Terms Flowdown

(Sub)contract proforma General and Specific

Terms and Conditions

Assist PM with Contract Compliance Matrix

and  Conditions

Assist PM with Prime Contract Change

Management

## Engineering

Budgets

Scope Book

Key Personnel

Past/Future Design Alternatives/Decisions

Design Margins

Performance Guarantees

Environmental Compliance Requirements

Document Control/Record Retention

## Supply Chain

Major Vendor PO/SC Award Background

Small, Minority-, and Women-Owned Business

Utilization

Material Assignment Schedule (MAS)

Commitment Authority

Procurement Schedule

## Construction

Key Personnel Plan

Direct-Hire/(Sub)contract Plan

Labor Plan (Agreement, Wages, Apprentices)

Site Mobilization Plan

Site Schedule and Overtime Policy

Nonmanual Relocation Policy

Environmental Compliance Requirements

## Risk Management

Contract Requirements

Insurance Plans/Program

#### Controller

Bonding/Guarantees and Costs

Invoicing Plan

Cash Flow

Earned Gross Margin Calculation

Tax Plan

Audit Plan

Property Asset Records (PAR)